## Slide 1: Utilizing Ship Product Model Information for Corrosion Control and Coatings
All Panel Meeting Presentation
March 2023

## Slide 2: Issue, Goal, and Objective
3D Ship product models typically do not include information on corrosion control and coatings
  Data that is pulled from the model for corrosion control and coating applications is incomplete and requires extraction, duplication, and manipulation in other applications
Goal: develop an improved corrosion control systems design process with more efficient utilization of available 3D ship models and their data
Long-term objective: develop automated solutions using back end 3D ship model data to calculate design variables and algorithmically perform checks for conformance to applicable requirements

## Slide 3: Project Team
HII Ingalls Shipbuilding
  Project lead
  Aaron Kopp, Conor Hogan, John Walks
ShipConstructor Software Inc. (SSI) USA
  Technical support
  Rob Parker, Darren Guillory, TJ Stokes
ATI (NSRP Program Administrator)
  Nick Laney, Project Manager
General Dynamics Bath Iron Works
  Michael Gerardi, Program Technical Representative

## Slide 4: Project Tasks
Task 1: Current 3D Model Review
  Conduct a Kick-Off Meeting
  Review current available 3D model data, including properties on different types of objects and back end data tables
Task 2: Prepare Corrosion Control Design Plan
  Prepare a plan for efficient integration of corrosion control and coatings design into the 3D model
Task 3: Develop Tools for Corrosion Control Design
  Develop tools and algorithms to enhance corrosion control designs using data available in the 3D model
Task 4: Final Report
  Prepare final report with conclusions and recommendations

## Slide 5: Team Responsibilities
Task | HII Ingalls | SSI USA
Task 1: Current 3D Model Review | Lead | Support
Task 2: Prepare Corrosion Control Design Plan | Support | Lead
Task 3: Develop Tools for Corrosion Control Design | Support | Lead
Task 4: Final Report | Lead | Support

## Slide 6: Project Schedule

## Slide 7: Accomplishments to Date
Task 1: Completed
  Held Kick-Off Meeting
  Executed subcontract with SSI USA
  Established the baseline for the process that is currently used at Ingalls to provide the required corrosion control and coatings data to downstream users
Task 2: In Progress
  SSI is reviewing the current process at Ingalls to determine a path forward for more efficient use of the available data

## Slide 8: Baseline Process
Specs
Plans
Visualization Tool
Area Calculations
Coatings Database
Every block is done with a different software tool
Lots of touch labor
Opportunities for data transfer errors

## Slide 9: Summary
Status: On Track
  Task 1 completed
  Deliverable submissions are up to date
  Established the baseline for the current process at Ingalls for developing and managing the required corrosion control and coatings data
  Work to improve the current process is in progress

## Slide 10: Questions?