## Slide 1: Equipment Sight/Site Validation Tool
All Panel Meeting Presentation
March 2023

## Slide 2: Problem Statement
Timely and accurate reporting of the as-built configuration is imperative throughout the ship’s life
  Sight validation is used to verify ship’s configuration at any stage
Current shipyard sight validation data collection processes are designed to interface with Configuration Data Managers Database – Open Architecture (CDMD-OA) system
  Navy is transitioning to Model Based Product Support (MBPS) as the Configuration Status Account (CSA) tool of record
  Current digital tools will be obsolete
  Paper-based sight validation data collection increases cost

## Slide 3: Goals and Long-Term Objective
Goals:
  Explore current capabilities of existing electronic tools and software that could meet shipyard sight validation requirements
  Develop software and hardware requirements for a digital sight validation tool that interfaces with MBPS
Long-term objective:
  Deploy the digital sight validation tool that provides data to MBPS at reasonable cost without use of paper validation aids

## Slide 4: Project Team
HII Ingalls Shipbuilding
  Project lead
  Paula Lacharite, Becky Sparkman, Joann Sullivan, Randy Gurley, David Furr, John Walks
General Dynamics Bath Iron Works
  Collaborating shipyard
  Andy Blackman, Michael Goodine, Daniel LaPointe
ATI (NSRP Program Administrator)
  Jim House, Project Manager
Kakou Professional Development
  Kaipo Crowell, Program Technical Representative

## Slide 5: Project Tasks Schedule

## Slide 6: Project Tasks
Task 1: Develop Shipbuilder and Configuration Data Manager (CDM) requirements for software
  Conduct a Kick-Off Meeting
  Develop software requirements based on stakeholder needs
Task 2: Develop Shipbuilder and CDM requirements for hardware
  Develop hardware requirements based on stakeholder needs
Task 3: Identify and Assess Existing Tools
  Perform a market survey of existing hardware and software options
Task 4: Determine if Market Tools Work
  Determine if one or more of the existing tools on the market can support the above requirements
Task 5: Final Report
  Prepare final report with conclusions and recommendations

## Slide 7: Team Responsibilities
Task | HII Ingalls | GD BIW
Task 1: Develop Shipbuilder and CDM requirements for software | Lead | Collaborate
Task 2: Develop Shipbuilder and CDM requirements for hardware | Lead | Collaborate
Task 3: Identify and Assess Existing Tools | Lead | Collaborate
Task 4: Determine if Market Tools Work | Lead | Collaborate
Task 5: Final Report | Lead | Collaborate

## Slide 8: Collaboration with NAVSEA
MBPS data input needs will form a significant part of the system requirements effort in Tasks 1 and 2
  The team needs to get them right!
Project team has communicated with NAVSEA personnel responsible for MBPS deployment during proposal phase
Project team will pursue dialogue with NAVSEA throughout project execution

## Slide 9: Summary
Status: Ingalls Task Order just awarded
  Statements of Work are prepared for Ingalls and BIW
  Ingalls has task order in hand
  NAVSEA is aware and supportive
  Ingalls and BIW are eager to work the project

## Slide 10: Questions?